# P   R   O   J   E   C   T

# PantryAid

Company Name: JBNT Software

Submitted to: Todd Breedlove

Submitted by: Jareth Dodson, Brenton Unger, Nicholas Sack, Thomas Eberhart

Date: 10/28/2019

# 1.  LEGAL NOTICE

© Copyright JBNT Software. 2019. All rights reserved. Reproduction, adaptation, or translation without permission is prohibited except as allowed under the international copyright laws. All the text, graphics, content, and other works are copyrighted works of JBNT Software.

# 2.  TRADEMARK NOTIFICATION

JBNT Software trademarks may be used only with written permission from JBNT Software.  JBNT Software & PantryAid are (will be) registered trademarks or trademarks of JBNT Software. All other trademarks, brands, and names are the property of their respective owners. Except as expressly specified in these terms and legal restrictions, nothing contained herein shall be construed as conferring my implication, estoppel or otherwise any license or right under any patent, trademark, copyright or any proprietary rights of JBNT software or any third party.

# 3.  REVISION HISTORY

| Author(s) | Company | Version | Date | Filename | Comments |
| --- | --- | --- | --- | --- | --- |
| Jareth Dodson, Brenton Unger, Nicholas Sack, Thomas Eberhart | JBNT Software | V0.1 | 10/25/19 | ProjectProposal.docx | Started formal proposal and laid out the sections |
| Jareth Dodson, Brenton Unger, Nicholas Sack, Thomas Eberhart | JBNT Software | V0.2 | 10/28/19 | ProjectProposal.docx | Filled out the missing segments and refining the project ideas |

# 4.  SIGNATORY PAGE

____________________________				______________

Author: Brenton Unger					Date

____________________________				______________

Author: Thomas Eberhart					Date

____________________________				______________

Author: Nicholas Sack					Date

____________________________				______________

Author: Jareth Dodson					Date

____________________________				______________

Reviewer: Todd Breedlove					Date

# 5.  TABLE OF CONTENTS

1.  LEGAL NOTICE	1

2.  TRADEMARK NOTIFICATION	1

3.  REVISION HISTORY	1

4.  SIGNATORY PAGE	2

5.  TABLE OF CONTENTS	3

6.  INTRODUCTION	4

6.1 Purpose	4

6.2 Scope	4

6.3 Intended Audience	5

7.  PROJECT MANAGEMENT	5

7.1 CHANGE MANAGEMENT PROCEDURE	5

7.2 SOFTWARE DELIVERY, INSTALLATION, AND ACCEPTANCE CRITERIA	6

7.3 DOCUMENTATION AND ONLINE HELP	6

7.4 PROJECT RISKS	6

7.5 CUSTOMER RESPONSIBILITIES	6

7.6 STATUS REPORTING	6

8.  SYSTEM GENERAL DESCRIPTION	6

8.1 PROBLEM STATEMENT	6

8.2 PRODUCT REQUIREMENTS	6

8.3 FUNCTIONAL REQUIREMENTS	7

I. Main Page	7

II. Virtual Pantry	8

III. Recipe Finder	8

IV. Grocery List	9

V. Account	9

9. GLOSSARY	11

10. APPENDIX	12

10.1 CHANGE REQUEST FORM	12

# 6.  INTRODUCTION

## 6.1	Purpose

The purpose of this document is to propose the design and implementation of the PantryAid application. The section and subsections following are dedication to defining and describing the format of this document or the intended design plans.

## 6.2	Scope

The scope of this document is limited to project management, general system discussion, and a description of the production requirements which will give a high level overview and the general functionality of the proposed application.

## 6.3	Intended Audience

The intended audience of this document is Todd Breedlove, Brenton Unger, Thomas Eberhart, Jareth Dodson, and Nicholas Sack (JBNT Software).

# 7.  PROJECT MANAGEMENT

## 7.1 CHANGE MANAGEMENT PROCEDURE

If a change to the project is necessary, then the Change Administration Team (CAT) will be responsible for discussing the request. The Change Request Form is available in the Appendix, under section 10.1. The CAT will consist of JBNT software and Todd Breedlove, both of whom will evaluate the impact a change will have on the project. Change requests may be submitted to JBNT software and Todd Breedlove in physical form, or through email. Change Requests may be accepted or rejected given an explanation of the reason for doing so after a response time of 3-5 business days. All requests will be recorded and archived in the back of a binder that contains the proposal.

## 7.2 SOFTWARE DELIVERY, INSTALLATION, AND ACCEPTANCE CRITERIA

Latest Version of the software will be available on GitHub upon request throughout the development of PantryAid. Upon completion of PantryAid, an executable of PantryRaid will be packaged with installation instructions at the end of the Spring 2020 term.

## 7.3 DOCUMENTATION AND ONLINE HELP

Thorough documentation on the library and how to properly use it will be provided with the final product and be available through GitHub.

## 7.4 PROJECT RISKS

This project will involve multiple integrations of API’s into a single mobile application. Obtaining, utilizing, and understanding these API’s is challenging and a risk.

## 7.5 CUSTOMER RESPONSIBILITIES

The customer is expected to own an Android device and, preferably, have access to an internet connection.

## 7.6 STATUS REPORTING

Status reports will be submitted each week to Todd Breedlove. The reports will include:

- Any work that was completed during this week.

- Work that should be completed next week.

- Any problems that have arisen from the previous week.

# 8.  SYSTEM GENERAL DESCRIPTION

## 8.1 PROBLEM STATEMENT

The base of this project is a combination of a shopping list, pantry, and a recipe finder. Users will be able to keep track of items in their pantry with ease. They can determine if they have the ingredients to make their favorite recipes or new recipes recommended by the app. If not they can add the ingredients they need into their shopping list. Upon completing their shopping, the user can “empty” the ingredients from their shopping list into their pantry. This app will help its users to keep track of their pantry, their favorite recipes, and their shopping list all in the same place.

## 8.2 PRODUCT REQUIREMENTS

The project will be delivered in the form of an Android app. It will require at least Android version 9.0 and 2 GB of RAM is recommended.

## 8.3 FUNCTIONAL REQUIREMENTS

#### I. Main Page

1. The Main page will be the first screen that the user sees - H

1.1 The main page will allow the user to either go to their Virtual Pantry, Recipe finder, or Grocery List - H

1.2 The main page will have a drop-down tab/menu that the user will have a variety of options to choose from – H

1.2.1 This menu will allow the user to login/logout, see settings and have quick access to recipes, pantry, or grocery list - H

1.2.2 The settings tabs will have multiple options -H

1.2.2.1 The ability to set default filters for the recipe finder (vegan, gluten free, etc.) -H

1.2.2.2 The ability to disable recipe lookup, so the only recipes shown are ones the user entered themselves. -H

1.2.2.3 The ability to change the way preference list adding works -H

1.2.2.3.1 By default if the system automatically adds an item to the user’s list, then it will be faded out with confirmation from the user required to actually add it to their grocery list. -H

1.2.2.3.2 The second option will disable the preference adding entirely. -H

1.2.2.3.3 The third option will make it so that the system will automatically add items to the shopping list without user confirmation. -L

1.2.2.4 The ability to make it so that suggested recipes can be made entirely out of what is already in the pantry. -H

1.2.2.5 The ability to disable the confirmation window when deleting from the grocery list. -H

1.3 The main page can be customizable – S

1.3.1 The system will allow the user to choose from a selection of themes - S

#### II. Virtual Pantry

2. The Virtual Pantry page will be the first screen the user sees when brought to the pantry –H

2.1 The main pantry page will show what you have in your pantry on startup – H

2.2 The user can add items to their pantry from a database of ingredients - H

2.2.1 The add button will let the user add items from either barcode or manually -H

2.2.1.1 Barcode will use user’s camera to scan barcode and add to pantry -H

2.2.1.2 Once scanned user can input quantity of item just scanned -H

2.2.1.3 Manual add will ask for name and quantity -H

2.3 The user can filter through the items in the pantry -H

#### III. Recipe Finder

3. Recipes can be searched with a search box and/or filters -H

3.1 Recipes can be filtered by cooking time, dietary options, type of recipe e.g. breakfast, dinner, etc., what can be made with ingredients currently in the pantry, favorite recipes, and more -H

3.2 Recipes can be filtered by estimated cost to purchase the missing ingredients -S

3.3 Recipes can be favorited or hidden -H

3.4 Custom user recipes can be added -H

3.4.1 Users can share custom recipes with other users and search an online user recipe database -L

3.4.2 Users can modify their own recipes which updates the database -H

3.5 The required ingredients can be added to the user’s shopping list -H

3.6 Recipes can be displayed with steps for cooking -H

3.6.1 Timers in recipes can be started from the steps phase -L

3.6.2 Users can choose to cook multiples of recipes and the required ingredient count will reflect the ingredients needed e.g. making a double batch of scrambled eggs. -H

3.7 Recipes will update the contents of the pantry upon completion -H

3.8 Recipes can be search through API’s to find new/existing recipes -M

#### IV. Grocery List

4. The grocery list can be entered from the main page. -H

4.1 Each item in the list will be shown from top to bottom. -H

4.1.2 Items will have accompanying images. -S

4.2 Items can be easily removed from the list. -H

4.2.1 The user will receive a confirmation window before removing items. -H

4.2.2 The user can remove a certain quantity of an item without removing it entirely. -H

4.3 Items added via preference learning will be at the bottom of the list and will ask the user before being officially added to the list. (Unless the user changed the functionality in the settings) -H

4.4 The user can add more of a certain quantity of an item that is already in the list -L

4.5 The total (estimated) price of the list will be at the bottom of the screen. -S

#### V. Account

5. User must be able to create an account -M

5.1 The user will use an already existing Google account to sign up/sign in -M

5.2 User must be able to login to utilize service -M

5.2.1 User will be automatically signed in upon opening the app once they have signed up -M

5.2.3 Multiple users should be able to share a pantry -S

# 9. GLOSSARY

JBNT Software - The group of persons that contribute to the company. This includes: Jareth Dodson, Brenton Unger, Nicholas Sack, and Thomas Eberhart.

PantryAid - The mobile application that enables users to find recipes, manage their pantry, and recommends a grocery list.

# 10. APPENDIX

## 10.1 CHANGE REQUEST FORM

Name: ____________________________

Date Requested:____________________

Description of Proposed Change:

Reason for Change:

Comments: